## Slide 1: Project Management Tips
Rick Rozzelle – Moderator
Cathy Rinehart–Kansas
Jim McMahon–Louisiana
Deb Holdren - Georgia

## Slide 2: Agenda
Is Project Management Essential?
How we manage Projects
Project vs. Program Management

## Slide 3: Is Project Management Essential?
Yes!
Silos
Master Data Management
Managing multiple projects
Scope, Cost, Time, and Quality
Risk, Visibility, and Complexity
Grant Management
State Project Management needed even if you have Vendor Project Management!

## Slide 4: The Request For Proposal (RFP) sets the standard
Define the Requirements
  General & Functional
  Technical (Hardware & Software)
  Data Specifications
  Reporting
  Timeline
  Budget (optional)
  Growth
  Performance
  Testing
  Training
  Other Requirements
Needs, Timeline, Deliverables, and Budget

## Slide 5
Sample of RFP requirements definition.
Needs, Timeline, Deliverables, and Budget

## Slide 6
Sample of Contract alignment with RFP (Attachment-A Deliverables).
Needs, Timeline, Deliverables, and Budget

## Slide 7
Sample of Contract alignment with RFP (Attachment-D Payment Schedule).
Needs, Timeline, Deliverables, and Budget

## Slide 8
Sample of Contract alignment with RFP (Attachment-C High-Level Project Plan).
Needs, Timeline, Deliverables, and Budget

## Slide 9: Sample Detailed Project Plan
Managing Resources, Time, and the Budget

## Slide 10: Sample Management Status Report
Managing Resources, Time, and the Budget

## Slide 11: Day-to-Day Project Management
  Daily Team Meetings (Stand-up)
  Daily tech meeting
  Weekly managers meeting
  Weekly sub-contractor meetings
  Regular on-site visits by primary contractor executive
  SharePoint Team Site
Managing Resources, Time, and the Budget

## Slide 12: Sample Acceptance Document
Managing Resources, Time, and the Budget

## Slide 13: Sample Invoice
Managing Resources, Time, and the Budget

## Slide 14
Client defines the expectations.
Vendor and Client are clear on expectations.
Deliverables are identified.
Milestones are identified.
Process to manage the project on a daily, weekly and monthly basis.
Process to get acceptance and fulfill contract.
SUCCESS: Win - Win!

## Slide 15: Project / Program Management
Project Management
Size Varies
Can Be A Program
Delivers Program Benefits
May Be Interdependent
Led by Project Managers
Grant Objectives
Feeds Program Mgmt.
Program Management
Coordination of Multiple, Related, Aligned Projects
Plus Grant Mgmt
Communication Critical
SLDS Grant Level
Alignment
Feeds Portfolio Mgmt.